## Slide 1: MACIASZEK, L.A. (2007): Requirements Analysis and System Design, 3rd ed. Addison Wesley, Harlow England ISBN 978-0-321-44036-5
Chapter 9 Quality and Change Management
© Pearson Education Limited 2007

## Slide 2: Topics
Quality management
  Quality assurance
  Quality control
Change management
  Change requests
  Traceability

## Slide 3: Main concepts
Testing is not just the debugging of programs – it is part of quality management
  Quality assurance is about proactive ways of building quality into a software system
  Quality control is about (mostly reactive) ways of testing the quality of a software system
Test driven development builds quality into a software system by an outright demand that test code has to be written before the application code and that the application must pass the test to be quality assured
Change management is a fundamental aspect of the overall project management
Traceability underlies testing and change management

## Slide 4: 1. Quality management
Quality management is part of an overall software process management, along such other activities as people, risk and change management.
Quality management divides into quality assurance and quality control.

## Slide 5: Quality management
Part of an overall software process management along with
  people management
  risk management
  change management
To be performed in parallel with and in addition to project management (scheduling, budget estimation, tracking project progress).
  should have its own budget and schedule
  one of its tasks should be to ensure quality in project management per se
  the actions and outcomes of quality and change management may involve changes to the project schedule and budget baselines, also known as the performance measurement baselines
Notes: Quality management is part of an overall software process management along such other activities as people management, risk management and change management. Some aspects of quality management interweave with other management undertakings.
An exception is project management (scheduling, budget estimation, tracking project progress). It is desirable that quality management is performed in parallel with and in addition to project management. Quality management should have its own budget and schedule and one of its tasks should be to ensure quality in project management per se. This said, the actions and outcomes of quality and change management may involve changes to the project schedule and budget baselines, also known as the performance measurement baselines (Heldman, 2002).

## Slide 6: Quality Management Activities
Quality management provides an independent check on the software development process.
The quality management process checks the project deliverables to ensure that they are consistent with organisational standards and goals
The quality team should be independent from the development team so that they can take an objective view of the software. This allows them to report on software quality without being influenced by software development issues.

## Slide 7: Quality Plan
Sets out the desired product qualities
  how these are assessed
  defines the most significant quality attributes
Defines the quality assessment process
Identifies which organisational standards should be applied
  defines new standards when necessary

## Slide 8: Quality Plan Structure
Product Introduction
Product Plans
Process Descriptions
Quality Goals
Risks and Risk Management
Quality plans should be short and succinct
  if they are too long, no-one will read them

## Slide 9: Scope of Quality Management
Quality management is particularly important for large, complex systems
  Quality documentation is a record of progress and supports continuity of development as the development team changes
For smaller systems, quality management needs less documentation and should focus on establishing a quality culture

## Slide 10: Quality Culture
Everyone responsible for software development is committed to achieving a high level of product quality
Teams take responsibility for the quality of their work and to develop new approaches to quality improvement
Support people who are interested in the intangible aspects of quality and encourage professional behavior in all team members

## Slide 11: Software Quality
Quality, simplistically, means that a product should meet its specification
Problematical for software systems
  Tension between customer quality requirements (efficiency, reliability, etc.) and developer quality requirements (maintainability, reusability, etc.)
  Some quality requirements are difficult to specify in an unambiguous way
  Software specifications are usually incomplete and often inconsistent
Focus may be on ‘fitness for purpose’ rather than specification conformance

## Slide 12: Fitness for Purpose
Has the software been properly tested?
Is the software sufficiently dependable to be put into use?
Is the performance of the software acceptable for normal use?
Is the software usable?
Is the software well-structured and understandable?
Have programming and documentation standards been followed in the development process?

## Slide 13: Quality Attributes “…ilities”
Safety | Understandability | Portability
Security | Testability | Usability
Reliability | Adaptability | Reusability
Resilience | Modularity | Efficiency
Robustness | Complexity | Learnability

## Slide 14: Quality Conflicts
Impossible to achieve all of these attributes
  e.g. improving robustness may lead to loss of performance
Quality plan defines the most important quality attributes for the software that is being developed
Plan includes a definition of the quality assessment process
  agreed way of assessing whether some quality, such as maintainability or robustness, is present in the product

## Slide 15: Process and Product Quality
Quality of a product is influenced by the quality of its production process
  this is important in software development as some product quality attributes are hard to assess
However, there is a very complex and poorly understood relationship between software processes and product quality
  application of individual skills and experience is particularly important in software development
  external factors such as the novelty of an application or the need for an accelerated development schedule may impair product quality

## Slide 16: Quality assurance
Software Quality Assurance (SQA) team
Techniques
  Checklists
  Reviews
    Walkthroughs
    Inspections
  Audits

## Slide 17: What is a Software Review?
Generic term for a variety of techniques for evaluating software development products
  collaborative
  common aim
    to detect errors and improve software quality

## Slide 18: What is a Software Review? (cont.)
Can be applied to any product:
  requirements
  design
  code
  test cases
Checking for
  completeness
  consistency with other project documents,
  correctness
  feasibility
 ...

## Slide 19: Review vs. Testing
Reviews
  Concerned with analysis of the static system representation to discover problems
    static verification
  May be supplemented by tool-based document and code analysis
Testing
  Concerned with exercising and observing product behaviour
    dynamic verification
  System is executed with test data and its operational behaviour is observed

## Slide 20: Origins
Michael Fagan at IBM in early 1970s
Applied hardware quality control techniques
Originally targeted at source code and pseudo code
IBM evolved inspection from defect correction process into defect prevention process

## Slide 21: Benefits of Reviews
Complexity of software development means major cost benefits from early detection of errors
Can be applied earlier and to untestable products
  requirements specifications, design documents, test plans, …
Incomplete versions of a system can be inspected without additional costs
  incomplete programs require specialized test harnesses
During testing, errors can mask (hide) other errors
  inspection is a static process
    no interaction between errors

## Slide 22: Benefits of Reviews (cont.)
Reduce rework – improves schedule performance
  rework accounts for 44% dev. cost
Author receives timely feedback on defects
Provides project management status (milestones)
Can also consider broader quality attributes
  e.g. compliance with standards, portability, maintainability, …
Collaboration in reviews motivates better work
  distributes expertise and helps team building
Helps subsequent maintenance
  documentation exists and is consistent

## Slide 23: Limitations of Reviews
Can check conformance with a specification
  but not conformance with the customer’s real requirements
Cannot check non-functional characteristics
  e.g. performance, usability, …

## Slide 24: Relative Cost to Correct Requirements Faults
1
10
100
1000
Relative cost
Req. Design Code Dev Test Sys Test Field Op

## Slide 25
Costs of Reviews
Difficult to establish standard costs
Typically about 15% of project budget
Requires attention to avoid collaboration effort causing schedule slippage
Significant learning curve to realise full benefits
Extra effort required early in process with expectation of payoff later
Additional training
Management costs for inspections and metrics

## Slide 26
Inspection Experience Summary [Fagan, 1986]
Schedule
People Resources
Spend
15% more
here
Without software inspections
Save 30% here
With software inspections

## Slide 27: Error Amplification
Errors from previous activity
Some errors are passed through
Some get amplified
New errors are generated
Reviews filter out errors (up to 75%)
Errors passed on to next phase

## Slide 28: Defect Amplification Model
Errors Passed Through
Amplified Errors
(n × α)
New Errors
Efficiency of Error Detection
Errors from Previous Stage
Development Stage
Defects
Detection
Errors Passed to Next Stage
α – amplification multiplier

## Slide 29: Error Amplification Example – No Reviews
0
0%
0
10
6
0%
4 × 1.5 = 6
20
6
4
12
25%
20 × 2 = 40
50
12
20
Requirements
Design
Code & Unit Test
67
10 × 2 = 20
10
58
50%
10 × 2.5 = 25
5
58
10
40
50%
4 × 3 = 12
5
40
4
System Test
Acceptance Test
Integration Test
67
10
Released Defects → 29
30%

## Slide 30: Error Amplification Example – With Reviews
0
30%
0
10
4
50%
3 × 1.5 ≈ 5
20
4
3
10
50%
5 × 2 = 10
50
10
5
Requirements
Design
Code & Unit Test
25
35%
10 × 2 = 20
10
26
60%
10 × 2.5 = 25
5
26
10
20
60%
2 × 3 = 6
5
20
2
System Test
Acceptance Test
Integration Test
25
10
Released Defects → 13

## Slide 31: AT&T
Integrated corporate information system
  part of
Trial of in-process inspection
One-tenth the number of production defects
Maintenance costs reduced by order of magnitude
Delivered on schedule and within budget

## Slide 32: Bell Northern Research
2.5M lines of code over 8 releases
  Found 1 defect per staff hour
  2-4 times faster than testing
80% of all defects found
Avoided 33 hours of maintenance effort per defect

## Slide 33: Motorola Cellular Infrastructure Group
In 2.5 years achieved 20X reduction in shipped defects and 2X productivity improvement
Documentation
  20 pages/hour for preparation
  16 pages/hour for inspection
  average 0.83 defects/page (25% major)
Code
  266 NCSL/hour for preparation
  194 NCSL/hour for inspection
  average 35 defects/1000 NCSL (25% major)
Estimated 12:1 return on investment

## Slide 34: Types of Review
Technical Review
  review for conformance to standards or achievement of project milestones
  led by team leader with management participation
Software (Fagan) Inspection
  peer review with formal process
  led by independent moderator
  systematic data collection
  focus on defect detection and description
  process improvement goal

## Slide 35: Types of Review (cont.)
Structured Walkthrough (Yourdon)
  less formal than inspection
  usually led by producer
  no formal data collection
  no participant preparation
Audit
  external review of work product
  independently managed
  usually late in the process

## Slide 36: Basic Inspection Principles
Formal structured process with checklists and defined roles for participants
Participants prepare in advance for meeting
Focus is on identifying problems, not solving them
Conducted by technical people for technical people
Inspection data is recorded to monitor
  effectiveness of the inspection process
  relationships with product quality
Looking for defects in product, not in developers

## Slide 37: Inspection Participants
Moderator
responsible for leading inspection process
schedules and conducts review
prepares reports and follows up action items
Recorder
keeps records of all significant inspection results
helps prepare reports
Producer(s)
responsible for work under review

## Slide 38: Inspection Participants (cont.)
Reader
presents work in lieu of producer in formal inspection
Reviewers
directly concerned with, and aware of work under review
required to prepare for review
should be objective and accountable
Inspection team typically between 3 and 7 people

## Slide 39: Inspection Process
Request
producer requests inspection of document
moderator is selected
Entry
moderator checks document is ready
Planning
moderator plans inspection process
  e.g. who will participate
Overview (optional)
meeting to distribute documents

## Slide 40: Inspection Process (cont.)
Preparation
participants work alone using checklists
Inspection Meeting
to consolidate errors found by individual reviewers
to classify errors by severity for future analysis
to find additional errors via synergy

## Slide 41: Inspection Process (cont.)
Rework
producer resolves issues from the meeting
Follow-up
moderator checks rework
schedules additional inspection if needed
Exit
moderator checks document against exit criteria
Release
document is released

## Slide 42: Issue Classification
Major
defects that are likely to
cause incorrect behaviour, or
require external resolution before development can be completed
Minor
defects that are likely to cause limited or no loss of functionality

## Slide 43: Issue Classification (cont.)
Grammatical
defects that are
spelling mistakes
 grammar defects
typographical faults
Questions
potential defects that the reviewer is unsure about and which s/he wants to discuss at the meeting

## Slide 44: Inspection Preparation
Product must be ready for inspection (entry criteria)
Inspection team must be selected, briefed and supplied with review and source documents
Checklists and standards give guidance to reviewers
Reviewers must prepare individually, recording time and errors identified
Reviewers may be given special roles

## Slide 45: Inspection Preparation (cont.)
Reviewers are seeking to find as many defects as possible
Reviewers should concentrate on major defects
  actual classification is not critical – re-assessed at meeting
Queries about the documents should be recorded for meeting
Experience shows about 75% of all errors are typically located during individual preparation

## Slide 46: Inspection Checklists
Checklist of common errors used to drive inspection
  Checklists are more useful with documents in a formal language
    e.g. code, structured specifications, formal diagrams, mathematical specifications, …
Error checklists are notation dependent
  reflect characteristic errors that are likely to arise in the language
In code, the 'weaker' the type checking, the larger the checklist
  e.g. Initialisation, Constant naming, loop termination, array bounds, etc.

## Slide 47: Examples of a Checklist
Bad example
  Have overflow and underflow been considered in calculations?
Good example
  For every variable in a calculation (multiplication, addition or subtraction) obtain the information about the maximum value which it possibly can have.
  unsigned char: 0…255 signed char: -128..127 unsigned short int: 0…65535 short value range: -32768…2767
  unsigned long int: 0…4294967294 long int: -2147483648…2147483647

## Slide 48: Example Inspection Checklist (Java)
Area of Concern | Type Code | Description
Complete | CP1 | Code is missing design functions
Understandable | US1 | Code is hard to understand from reading it
 | US2 | A class/method is too big and part of it would be better split into another class/method
 | US3 | Nesting of loops is too deep
 | US4 | The solution is too tricky. Simplify.
Comments | CT1 | Not clear
 | CT2 | Not correct
 | CT3 | Should focus on why, and not how
Types | TP1 | Incorrect object instantiation
 | TP2 | Incorrect variable declaration
 | TP3 | Unsafe casting (e.g. long to short)

## Slide 49: Example Inspection Checklist (Java)
Area of Concern | Type Code | Description
Names | NM1 | Incorrect spelling
 | NM2 | Inconsistent use of names
 | NM3 | Should be more descriptive
 | NM4 | Not consistent with standards for classes, methods, variables and constants
Initialisation | IT1 | Variable/argument not initialized. (Look at class/method entry and at the start of loops.)
Calls | CL1 | Incorrect arguments. (Look at object instantiation and method calls.)
Output Format | OF1 | Improper line spacing
 | OF2 | Improper spacing

## Slide 50: Example Inspection Checklist (Java)
Area of Concern | Type Code | Description
Standards | SD1 | Not to coding standards
Logic Operators | OP1 | Improper use of logic operator. (e.g. look for ==, =, &, &&, ¦, ¦¦, … )
 | OP2 | () not properly used
File Open & Close | FL1 | File not properly defined
 | FL2 | File not opened
 | FL3 | File not closed
Overall | OV1 | System issue
 | OV2 | Unexpected problem

## Slide 51: Example SRS Checklist
Area of Concern | Type Code | Description
Organisation | OR1 | Does not conform to template
 | OR2 | Internal cross-references are incorrect
Completeness | CP1 | Use case details are inconsistent
 | CP2 | Inappropriate level of detail
 | CP3 | Necessary information is missing (and not marked as TBD in draft)
 | CP4 | Alternative scenarios are not documented
Other Issues | OI1 | Not enough detail to start design
 | OI2 | Design detail in requirements document

## Slide 52: Example SRS Checklist
Area of Concern | Type Code | Description
Correctness | CO1 | Requirements conflict with or duplicate others
 | CO2 | Language is not clear, concise or unambiguous
 | CO3 | Requirement is not verifiable by testing, demonstration, review or analysis
 | CO4 | Requirement is not in scope
 | CO5 | Domain description is incorrect
Quality Attributes | QA1 | Non-functional requirement is not measurable and testable
 | QA2 | Performance objective is missing
 | QA3 | Security and safety considerations missing
 | QA4 | Other quality goals missing

## Slide 53: Reading Techniques
Ad-hoc: rely on reviewers’ knowledge and experience
Checklist: focus on known problem types
Scenario-based: assigns specific responsibilities for reviewers – attempts to focus each reviewer on a different class of defects
Perspective-based: enhanced version of scenario- based reading – based on viewpoint or needs of stakeholders
Stepwise Abstraction: reviewers derive specification from the code and then compare with original specification

## Slide 54: Conducting the Inspection
Moderator confirms all reviewers are prepared
  otherwise meeting is delayed
Reader leads meeting through the document with reviewers raising defects and questions
Recorder logs each defect
  location, description, category
  any unresolved questions
Any new issues are discussed and logged

## Slide 55: Conducting the Inspection (cont.)
Focus is on identifying defects
  NOT on resolving them or placing blame
Meeting concludes when all participants are satisfied that all issues have been raised and decision on review outcome is agreed
  accept, verify rework, re-inspect
Two hours is maximum duration for one meeting
  reschedule as necessary

## Slide 56: Reporting Inspections
Preparation logs from individual participants
Combined defect list from meeting
Management summary
  activities: who did what, when
  summary of defects

## Slide 57: How to Make Inspections Fail
Get personal in criticism
Don’t keep, look at, or publish metrics
Omit edit and follow-up phases
Decide when to inspect without the author’s agreement
Expect miracles, instant benefits
Use defect metrics for individual personnel appraisal
Don’t plan the implementation of reviews
from Software Inspections by Gilb & Graham

## Slide 59: Typical Problems
Cultural resistance
Lack of management support
No defined process
No access to source documents
No quality assurance database
No checklists
  completeness, correctness, style, rules of construction
No clear leadership for inspection process

## Slide 60: Two Person Reviews
Eliminates the moderator – just author and reviewer
Immediate benefits in program quality and productivity
Recommended as a transition technique for introducing inspections or in small organisations
Pair programming?

## Slide 61: Distributed Reviews
Process implies face-to-face meetings
Project teams are often distributed
  sometimes across countries or continents
  impractical for team members to meet face to face
Remote reviewing using shared documents
  each reviewer can annotate the document with their comments

## Slide 62: Inspection Without a Meeting
Inspection meeting is expensive in terms of participants’ time and can be hard to schedule
Only two people active at any one time in the meeting
Meetings tend to eliminate “false positives”
  non-defects
Synergy effect may not justify the cost

## Slide 63: Software Inspection Lab
Set up in 1992 as part of a US National Software Quality Experiment
Defined data collection procedures, product checklists, and participant behaviours for inspections
Collected data – by 2002
  3,324 participants had conducted inspections
  1,020,229 source lines inspected
  181,471 minutes of preparation
  71,283 minutes of meeting time
  14,903 defects found

## Slide 64: Software Inspection Lab Metrics
12.36 minutes of preparation effort per defect
72.24 minutes of preparation effort per major defect
2.46 major defects per thousand lines
12.15 minor defects per thousand lines
858.74 lines per meeting hour
4.90 defects per session
0.64 preparation/meeting effort
335.60 lines per session
4.50 return on investment

## Slide 65: Defect Type Ranking

## Slide 66: Agile & Reviews
Pair Programming
  Reviewing code as it is written
    shortening the loop
Collective Code Ownership
Collaborative Design
  CRC Cards
  Whiteboard sketches
Refactoring

## Slide 67: Pair Programming
XP says everyone does pair programming
  Two developers, side by side at the same code
  Run that past me again?
Instant review
  If the person without the keyboard is paying attention

## Slide 68: Collective Code Ownership
Everyone in the team has ownership of and responsibility for the codebase
Everyone should actively improve the code base wherever possible
  even someone else’s code …
My code NEVER needs improvement, and I am more senior than you, and I get paid more than you, and I was writing code when you were a toddler; so keep your horrible little cut and pastes away from my code!

## Slide 69: Collaborative Design
CRC Cards
Whiteboard Sketches
Share design knowledge
Leverage synergy of team’s capabilities

## Slide 70: Refactoring
Improving code while preserving behaviour
  disciplined technique for restructuring existing code
  altering internal structure without changing external behaviour
Review via collective code ownership

## Slide 71: Summary
What is a software review?
Why is it useful?
Who is involved?
How is it done?
You should now be able to answer these questions!

## Slide 72: Inspections and Testing
Inspections and testing are complementary
  not opposing verification techniques
Use both during the V & V process
Inspections can check conformance with a specification but not conformance with the customer’s real requirements.
Inspections cannot check non-functional characteristics such as performance, usability, etc.

## Slide 73: Test Driven Development (TDD)
Write test cases, scripts and test code before the application code (the unit under test) is developed
  application code is written as a response to test code
  test code can be used to test the application code as soon as it is available
Advantages
  allows clarification of user requirements before programmer writes the first line of the application code
  drives in fact that software development is not just coding
  supported by testing frameworks, such as JUnit
Notes: Test-driven development, popularized by the agile software development methods, is a very practical way of conducting quality assurance. Test-driven development builds quality into a software system by an outright demand that test code has to be written before the application code and that the application must pass the test to be quality assured.
Agile software development methods (Section 1.5.4) popularized test-driven development. The idea is to write test cases and scripts as well as test programs before the application code (the unit under test) is developed (designed and programmed). This reversing of the “normal” sequence of activities causes the application code to be written as a response to a test code, and the test code can be used to test the application code as soon as it is available.
Test-driven development has numerous advantages, notwithstanding the fact that it allows user requirements (and the use case specifications) to be clarified before the programmer writes the first line of the application code. The test code includes verification points to verify whether all user requirements are met by the application. In a way, the test code is written to challenge and to fail the application code.
Because the test code exists beforehand, the programmer can write the application code to specifically address all test verification points in order to assert the functionality demanded by the test. Consequently, test-driven development takes a very proactive role and in fact drives the software development, not just the software verification.

## Slide 74: Test-Driven Development

## Slide 75: Benefits of TDD
Code Coverage
  Every unit of code has at least one test
Regression Testing
  Regression test suite is developed incrementally as software is developed.
Simplified Debugging
  When a test fails, it should be clearer where the problem lies
System Documentation
  Tests are a form of documentation that describe what the code should be doing

## Slide 76: Stages of Testing
Development testing
  System is tested during development to discover bugs and defects
Release testing
  Separate testing team test a complete version of the system before it is released to users
User testing
  Users or potential users of a system test the system in their own environment

## Slide 77: Development Testing
All testing activities carried out by the team developing the system.
  Unit testing
    individual program units (methods or classes) are tested
    focus on correct functioning of objects or methods.
  Integration / Component testing
    several units are integrated to create composite components
    focus on testing component interfaces.
  System testing
    some or all of the components in a system are integrated and the system is tested as a whole
    focus on testing component interactions

## Slide 78: Unit Testing
Test individual components in isolation
Defect testing process
Units may be
  Individual methods
  Classes with several attributes and methods
  Composite components with defined interfaces used to access their functionality

## Slide 79: Testing to specs
Also known as
  black-box testing
  functional testing
  input/output driven testing
Test module treated as a black box that takes some input and produces some output (no need to understand the program logic or computational algorithms)
Requires that the test requirements are derived from the use case requirements, and then identified and documented in a separate test plan and test case documents
Test scenarios can be recorded in a capture-playback tool and used repeatedly for regression testing
Likely to discover defects normally difficult to catch by other means, such as missing functionality
Notes: Testing to specs is an execution-based test type. It applies to executable software products, not to documents or models. It is also known under a variety of different names, such as black-box testing, functional testing, and input/output-driven testing.
The principle of testing to specs is that the developer treats the test module as a black box that takes some input and produces some output. No attempt is made to understand the program logic or computational algorithms.
Testing to specs requires that the test requirements are derived from the use case requirements, and then identified and documented in a separate test plan and test case documents. These documents provide a test scenario for the tester. The scenarios can be recorded in a capture–playback tool and used repeatedly for regression testing.
Testing to specs is likely to discover defects normally difficult to catch by other means. In particular, testing to specs discovers missing functionality – something that (hopefully) has been documented as a use case requirement (and therefore a test requirement) but has never been programmed. It can also discover the missing functionality that has never been documented in the use cases but is manifestly missing in the system implementation.

## Slide 80: Testing to specs
Input set
Ie
Output set
Oe
Test Unit
(as black box)
Inputs causing
anomalous behavior
Outputs which reveal
the presence of defects
Notes: [1456]
Focuses on the functional requirements of the software to find errors such as:
1. incorrect or missing functions
2. interface errors
3. errors in data structures or external database access
4. performance errors
5. initialization and termination errors

## Slide 81: Feasibility of testing to specs
Consider price calculation based on two factors
  5 types of commission and 7 types of discount ® 35 test cases
Consider 20 factors, each taking on 4 values
  420 or 1.1 ´ 1012 test cases
Combinatorial explosion
Notes: 1012 - a trillion test cases:
If a team of programmers could be found who could generate, run, and examine test cases at an average rate of one every 30 seconds, then it would take a million years to test the product exhaustively.

## Slide 82: Testing to code
Also known as
  white-box testing
  glass-box testing
  logic-driven testing
  path-oriented testing
Starts with the careful analysis of the program’s algorithms
Test cases are derived to exercise the code – i.e. to guarantee that all possible execution paths in the program are verified
  test data is specially contrived to exercise the code
Can be supported by capture-playback tools and used for regression testing
  playback scripts need to be written by the programmer rather than generated by the tool
Like all other forms of execution-based testing, testing to code cannot be exhaustive
Notes: Testing to code is the second form of execution-based testing. It is also known under the names of white-box testing, glass-box testing, logic-driven testing, and path-oriented testing.
Testing to code starts with careful analysis of the program’s algorithms. Test cases are derived to exercise the code – i.e. to guarantee that all possible execution paths in the program are verified. The test data are specially contrived to exercise the code.
Testing to code can be supported by the capture–playback tools and then used for regression testing. However, the nature of testing to code requires the extensive involvement of the programmer in utilizing the tools. Many of the playback scripts need to be written by the programmer rather than generated by the tool. Even if generated, they may need to be extensively modified by the programmer.
Like all other forms of execution-based testing, testing to code cannot be exhaustive, because of the combinatorial explosion in the number of possible test cases with even a modest growth in the program’s complexity. Even if it were possible to test every execution path, we could not guarantee that we have detected every defect. The old testing adage holds: testing can eliminate only some errors; it cannot prove the program correct!

## Slide 83: Testing to code
Test inputs
Test Unit
as white box
Test outputs
Test
Derives
Notes: [1456]
Uses the control structure of the procedural design to derive test cases that:
1. guarantee that all independent paths within a module have been exercised at least once
2. exercise all logical decisions on their true and false sides
3. execute all loops at their boundaries and within their operational bounds
4. exercise internal data structures to ensure their validity

## Slide 84: Feasibility of testing to code
Combinatorial explosion
It is possible to test every path without detecting every fault
A path can be tested only if it is present
Weakening white-box testing
  exercising both, the true branch and the false branch of all conditional statements
  execute every statement (and that’s it)
loop <= 18 times
Notes: Combinatorial explosion.
There are 5 possible paths through the diamond in the center, and the total number of possible paths is therefore:
51 + 52 + 53 + 54 + ... + 518 + = 4.77 ´ 1012
It is possible to test every path without detecting every fault.
Test the equality of three integers, x, y, and z, using the totally fallacious assumption that if the average of three numbers is equal to the first number then the three numbers are equal:
if ((x + y = z) / 3 == x) printf(“x,y,z are equal in value”); else printf(“x,y,z are unequal”);
Test case 1: x=1, y=2, z=3 Test case 2: x=y=z=2
Tests 1 & 2 produce correct results (unequal and equal, respectively)..
The fault would come to light if test data such as x=2, y=1, z=3 are used.
A path can be tested only if it is present.
loop <= 18 times

## Slide 85: Techniques of testing to specs
Equivalence testing
  suppose the range 1 through 16,000 is an equivalence class
  test cases
    less than 1 (error message)
    from 1 through 16,000 (correct)
    more than 16,000 (error message)
Boundary value analysis
    0
    1
    2
    723
    15,999
    16,000
    16,001
Notes: Equivalence testing and boundary value analysis
Suppose the specs for a database application state that it must be able to handle any number of records from 1 through 16,383 (214 - 1).
The range from 1 through 16,383 constitutes an equivalence class, that is to say, a set of test cases such that any one member of the class is as good a test case as any other member of the class.
3 equivalence classes in the example: Class 1: less than 1 record ® error message Class 2: from 1 through 16,383 records ® correct Class 3: more than 16,383 records ® error message
A successful test case is one that detects a previously undetected fault ® boundary value analysis: Test case 1: 0 records member of equivalence class 1 and adjacent to boundary value Test case 2: 1 record boundary value Test case 3: 2 records adjacent to boundary value Test case 4: 723 records member of equivalence class 2 Test case 5: 16,382 records adjacent to boundary value Test case 6: 16,383 records boundary value Test case 7: 16,384 records equivalence class 3 and adjacent

## Slide 86: Techniques of testing to code
Structural testing
  statement coverage
  branch coverage
  path coverage
  all-definition-use-path coverage
Complexity metrics
  lines of code
  cyclomatic complexity
Notes: Structural testing
Statement and branch covering tests ensure that each statement and branch is executed at least once (btool and General Coverage Tool are examples of branch coverage tools for C programs).
Path coverage is most powerful, but the number of paths can be very large. One way of reducing the number of paths to test is all-definition-use-path coverage. It identifies all paths between the definition of a variable and its use and a test case is set up for each such path.
A side-effect of path coverage is that infeasible paths (dead code) are soon found.
Complexity metrics
Studies showed that the number of faults is related to the complexity of the product. The simplest metric of “complexity” can be lines of code. Another is McCabe’s measure of cyclomatic complexity, namely the number of binary decisions (predicates) plus 1 (ie. essentially the number of branches in the module).
Larger, more complex, modules should be given special attention in testing.

## Slide 87: System Testing
Involves integrating components to create a version of the system and then testing the integrated system.
Focus is on testing interactions between components.
Checks that components are compatible, interact correctly and transfer the right data at the right time across their interfaces.
Tests the emergent behaviour of a system.

## Slide 88: System Testing
Components developed by different teams may be integrated at this stage.
Collective rather than an individual process
In some companies, system testing may involve a separate testing team with no involvement from designers and programmers.
  independent V&V Team

## Slide 89: Release Testing
Testing a particular release of a system that is intended for use outside of the development team.
Primary goal is to convince the supplier of the system that it is good enough for use.
  Show that the system delivers its specified
    functionality
    performance
    dependability
    does not fail during normal use
Usually a black-box testing process where tests are only derived from the system specification.

## Slide 90: Release Testing and System Testing
Release testing is a form of system testing
Release testing should be conducted by a team that was not involved in the system development.
System testing by the development team should focus on discovering bugs.
  verification (defect testing)
Release testing determines if the system meets its requirements and is good enough for external use.
  validation

## Slide 91: Use Cases and Release Testing
Use cases describe functional requirements
  these need to be validated during release testing
Generate test scripts and scenarios from use case descriptions
  each sequence of events should generate at least one test script
    typical and alternatives
  pre & post conditions must be tested
Test scripts need to be traceable to their originating use case sequence of events

## Slide 92: Test Script Structure
Name of use case being tested
  and which sequence of events
Success criteria
  broad description of what the test is supposed to achieve
Pre-requisites
  actions user needs to complete before this test can execute
    e.g. login
Known bugs or issues
  current issues that may affect ability to complete script
Script Steps

## Slide 93: Test Script Steps
Sequence numbering
Description of action to be performed
Expected result
Test data to be used
Comments by tester
  menu option didn’t work
  difficult to understand UI layout
Pass / Fail

## Slide 94: Release Test Plan Template

## Slide 95: ATM Withdraw – Test Script
Sequence of Events | Typical
Success Criteria | Nominated amount of cash is provided and withdrawn from selected account.
Pre-Requisites | Customer has entered their bank card and PIN to be identified.
Known Issues | Attempting to overdraw an account will not be caught in current version of system.

## Slide 96: ATM Withdraw – Test Script Steps
Step # | Execution Steps | Expected Result | Test Data | Comments | Pass / Fail
1 | Select the withdraw option | ATM requests account from which to withdraw |  |  | Pass
2 | Select savings account | ATM requests amount to be withdrawn |  | Layout of accounts makes it difficult to determine how to select an account. | Pass
3 | Enter the amount to withdraw | ATM ejects card, dispenses $50, prints receipt | Amount = $50 |  | Pass

## Slide 97: Performance Testing
Part of release testing may involve testing the emergent properties of a system.
  e.g. performance and reliability
Tests should reflect the profile of use of the system.
Performance tests usually involve planning a series of tests where the load is steadily increased until the system performance becomes unacceptable.
Stress testing is a form of performance testing where the system is deliberately overloaded to test its failure behaviour.

## Slide 98: Regression Testing
Check that changes have not ‘broken’ previously working code
  applies to both development and release testing
Manual testing – regression testing is expensive
Automated testing – it is simple and straightforward
All tests are rerun every time a change is made to the program
  must run ‘successfully’ before the change is committed

## Slide 99: Test Automation
Testing should be automated
  as much as possible
Write test drivers that execute the code being tested and capture the errors
  NUnit, JUnit
  ant, Maven
Rerun tests whenever changes are made to the code
  automated regression testing
  CruiseControl, Continuum, Hudson/Jenkins
Notes: Assumption is that students are familiar with JUnit type unit testing and simple build tools like ant.
Briefly summarise more sophisticated build and integration environments.

## Slide 100: System and Release Testing Automation
Test scripts can be automated
  and run by a continuous integration environment
Variety of tools available
  GUI drivers
  Web drivers
  Mobile drivers

## Slide 101: Selenium IDE
Firefox plug-in
Record test scripts
  can edit recorded tests or write tests by hand
Run tests
  walk through tests
  debug tests
Notes: Demo recording, editing and running a test using Selenium IDE.

## Slide 102: Selenium WebDriver
Write test code to drive a browser
  in your development language
Supports multiple browsers
  generic HTML and Javascript
    Javascript is browser dependent so tests with generic driver may not be reliable
  Firefox, IE, Chrome, Safari, Opera, iPhone, Android
    these also provide graphical output for demos
Integrates with build tools
  e.g. Maven
  automated testing

## Slide 103: iOS Testing Tools
Frank & Cucumber
  structured English scenario description for tests
  little support for gestures
  HTTP communication
KIF (“Keep It Functional”)
  write acceptance tests using XCTest
  linked into app
UIAutomation (Apple’s)
  good support for gestures
  tests written in Javascript
  doesn’t integrate easily with other tools

## Slide 104: Android Testing Tools
Android Testing Framework
  based on JUnit 3
    Google’s working on updating to JUnit 4?
  bundled as part of ADT in Eclipse
Robotium
  extends Android Test Framework
  Black Box testing
  Robotium Recorder
Espresso
  extends Android Test Framework
  White Box testing
  Hierarchy Viewer

## Slide 105: Java Release Testing Tools
Concordion
  structured English test specifications
  integrates with JUnit
  ported to .NET, Python, Ruby, Scala
Abbot
  script-based test specifications
    Costello script recorder & editor
  integrates with JUnit
Cucumber
  BDD test scripts – Given, When, Then
  integrates with Selenium
  Ruby environment

## Slide 106: User Testing
User or customer testing is a stage in the testing process in which users or customers provide input and advice on system testing.
User testing is essential, even when comprehensive system and release testing have been carried out.
  user’s working environment has a major effect on the reliability, performance, usability and robustness of a system
    cannot be replicated in a testing environment

## Slide 107: Types of User Testing
Alpha Testing
  Users of the software work with the development team to test the software at the developer’s site.
Beta Testing
  A release of the software is made available to users to allow them to experiment and to raise problems that they discover with the system developers.
Acceptance Testing
  Customers test a system to decide whether or not it is ready to be accepted from the system developers and deployed in the customer environment.
    primarily for custom systems

## Slide 108: When is Testing Completed?
When there are no more errors?
  How can you tell?
Never!
  “… the burden simply shifts from you (the software engineer) to your customer.”
“… when you run out of time or you run out of money.”
When the number failures per execution of the test suite falls below some threshold.
  statistically determine the rate of the reduction of errors and decide on a release point

## Slide 109: Review Quiz 9.1
Which technique of quality assurance is also known as non-execution-based testing?
Which quality assurance technique produces a defect log to act on?
What is a popular testing framework for Java applications?
How are test cases realized (specified)?
Which kind of testing can discover missing functionality?
Notes: Review (walkthrough and inspection).
Inspection.
JUnit.
By means of test scripts.
Testing to specs.

## Slide 110: 2. Change management
Change management is the underlying aspect of overall project management.
Change requests must be documented and the impact of each change on development artifacts tracked and retested after the change has been realized.

## Slide 111: Change and quality management
Use Case Requirements
Test Requirements
Quality
management
Defects
Model Artifacts
Change Requests
Enhancements
Use Case Requirements
Test Requirements
Quality
management
Defects
Model Artifacts
Change Requests
Enhancements
Change Management
Notes: The meaning of change management is as diverse as the concept of change itself. Change is omnipresent and affects all aspects of enterprise. It has a business dimension and a system dimension.
Change management can be (and frequently is) discussed from the perspective of the business value of systems (Laudon and Laudon, 2006). It applies then to financial analysis and capital budgeting models. It is conducted in the context of scheduling, budgeting and planning of capital projects, including software projects. The business perspective of change management emphasizes behavioral and organizational impacts of change associated with new information systems. It addresses people management issues – motivational theories, employees’ concerns about change, forms and lines of communication between individuals and groups.
A narrower understanding of change management (as discussed next) concentrates on system’s fitness to purpose in face of changes of user requirements and in face of quality objectives missed in the implementation. In this sense, change management is the process of managing software product and process and managing the teamwork activities in an evolving software system. As shown in Figure 9.6 (Maciaszek and Liong, 2005), change management is intrinsically related with quality management.

## Slide 112: Managing change
Notes: Quality control reveals defects, which need to be fixed. To be fixed, the defects must be submitted as change requests and allocated to developers. Some change requests may relate to enhancements rather than defects. Both defects and enhancements undergo status changes, may be prioritized, have owners, and need to be traced to their origins in test- and use case documents.
Managing change is a big task in any multi-developer software project. Consider a scenario where two different defects are allocated to two different developers for fixing but it turns out that correcting these seemingly unrelated defects requires changes in the same code component. Unless the developers are made aware of the possible conflict, both developers can simultaneously work on the corrections, and eventually the more recent fix will undo the earlier fix.
To manage change properly, a change request management tool is necessary (Figure 9.7). The tool allows changes to be managed online, and it ensures that all developers work with the latest documents. Changes to documents introduced by one project member are immediately available to fellow developers. Potential conflicts are resolved through locking or version control mechanisms. In the former case, a locked document is temporarily unavailable to other developers. In the latter case, multiple versions of the same document can be created, and any conflicts between versions are resolved through negotiations at some later time.

## Slide 113: Submitting change request
Notes: Typically, a change request is either a defect or an enhancement. A change request is entered into the project repository. Once it has been entered into the repository, the developers can monitor the progress made on the change request, observe its status, and act on it. Actions that can be performed on a change request depend on the current status of the request.
Figure 9.8 shows the main tab in the dialog box for entering defects (Rational, 2000). A defect will be numbered and described in detail. The priority, severity, project, and owner information can be entered from the drop-down lists of applicable choices (the attribute values in drop-down lists and elsewhere on the form can be customized to suit the project’s needs). Other fields allow descriptive information to be entered, including the possibility of attaching related documentation such as code fragments.

## Slide 114: Defect management
Notes: The action of submitting a change request can result in automatic email notifications to team members. The change request is then in the Submitted status. The project management can customize the tool to allow predefined actions in each status. For example, when in the Submitted status, the possible actions can be (Figure 9.9):
Assign (to a team member);
Modify (some details of the request);
Close (probably as a result of fixing it);
Duplicate (found to be reported before under a different ID);
Postpone (don’t worry about it for now);
Delete (without fixing);
WorkOn (we keep working on it).

## Slide 115: Keeping track of change requests
Notes: Each change request is assigned to a team member. The team member can Open the change request. When in the Open state, no other team member can modify the state of the request.
When the change request is resolved, the developer can execute the Resolve action on it. The details of the resolution can be entered and email notification can be sent to the project managers and testers. The testers may need to perform the Verify action on the resolved change request.
At any stage, the change request management tool can track the requests and produce easy-to-understand charts and reports (project metrics). Charts and reports can assess the number of unassigned defects, reveal workloads of each team member, and show how many defects are still unresolved.
Figure 9.10 shows the chart for active defects by priority. Six defects are to be resolved immediately, fifty-five should be given high attention, sixty-seven are in the normal queue, and sixty-eight have low priority.

## Slide 116: Traceability
There is a significant cost to the project associated with the traceability, testing and change management
  the cost-benefit analysis should determine the scope and depth of project traceability
    as a minimum, the traceability should be maintained between the use case requirements and defects
What can be traced?
  Features are linked to test cases and to use case requirements in the use case documents
  Test requirements in the test case documents can be traced back to test cases and use case requirements
  Test requirements are linked to defects and enhancements are traced to use case requirements
Notes: Traceability underlies testing and change management. Traceability captures, links, and tracks all important development artifacts, including requirements. The ultimate aim of traceability is to enable the generation of complete system documentation that is guaranteed to be correct and consistent across various documents and models – from requirements to technical and user documentation.
The traceability items can be textual statements or graphical models. Traceability establishes explicit links between the traceability items. The links can be direct or indirect. The links allow an impact analysis to be undertaken if any item on the traceability path is changed.
Earlier in the book, we distinguished between system services and system constraints. Traceability, quality, and change management are frequently associated with system services that manifest themselves in the use case requirements. However, one must not forget that enforcement of system constraints must also be tested and managed.
Traceability, testing, and change management are not aims in themselves and must not be overdone. The developers should concentrate on developing, not tracing, testing, or managing change. There is a significant cost to the project associated with these issues. However, there is also a significant long-term cost to the project associated with not managing these issues.
Since traceability underpins quality and change management, a cost–benefit analysis should be used to determine the scope and depth of project traceability. As a minimum, traceability should be maintained between the use case requirements and defects. In a more elaborated model, the test requirements could be added between the use case requirements and defects on the traceability path. In an even more sophisticated model, the traceability agenda can include system features, test cases, enhancements, test verification points, and other software development artifacts.
In the rest of this chapter, we will consider the traceability model consistent with the links between system documents shown in Figure 9.1. The business use case document lists system features. The test plan document identifies test cases. Features are linked to test cases and to use case requirements in the use case documents. Test requirements in the test case documents can be traced back to test cases and use case requirements. Test requirements are linked to defects and enhancements are traced to use case requirements. The trace from defects to enhancements is not needed.

## Slide 117: System features to use cases and use case requirements
Notes: A system feature is a generic piece of functionality to be implemented in the system. It is a business process shown as an important benefit of the system. Normally, a system feature corresponds to a business use case in a business use case model (Section 2.5.2). If a business use case model is not formally developed, then system features are identified in a vision document (or similarly named strategic project document).
Each system feature is realized by a set of use case requirements in one or more use cases. Tracing use cases back to stakeholder needs (expressed in system features) helps to validate the correctness of the use case model. This strategy “scopes” requirements capture and facilitates completion of the requirements phase. It can also assist in incremental development and delivery of the product.
A problem may arise with this strategy if the use case requirements within each use case are only indirectly linked to features. This can lead to situations where there is a trace between a feature and a use case, yet most use case requirements have nothing to do with the feature. Deciding whether or not the trace between the feature and the use case is still valid may prove to be a daunting and unsustainable task.
To avoid the scalability and long-term problems associated with this strategy, the traceability matrix should trace the features not only to the use cases but also directly to the use case requirements. This is possible if each use case is itself treated as the highest-level use case requirement with a hierarchy of specific use case requirements under it.
This is shown in Figure 9.11. The columns contain use cases and use case requirements within use cases. The hierarchical display of use case requirements can be expanded or collapsed. The arrows signify the traces from features to use cases and use case requirements. Some arrows are crossed over. These are suspect traces. A trace becomes suspect when a from or to requirement changes. The developer needs to examine the suspect links before clearing them.

## Slide 118: Test plans to test cases and test requirements
Notes: A test plan document is for test cases what a business use case document is for use cases. The test plan identifies the high-level project information and the software components (test cases) that should be tested. The test plan also describes the testing strategy for the project, the required test resources, the effort, and the cost.
Each test case identified in the test plan is to be written as a test case document. Mapping test requirements to test cases and test plans brings similar benefits to the traceability between features, use cases, and use case requirements: the scoping of test capture, scalability, etc.
Figure 9.12 shows the traceability matrix from the test plan to test cases and test requirements within test cases. The hierarchical display of test requirements can be collapsed and expanded.

## Slide 119: UML diagrams to documents
Notes: Traceability and change management do not apply just to narrative documents and textual requirements stored in the CASE repository. The repository also stores UML models. The graphical objects in UML diagrams can be hyperlinked to documents and requirements.
The traceability between UML visual artifacts and any other repository records (in particular documents and requirements) can be established for various UML graphical icons. Perhaps the most important of these icons are the use cases in use case diagrams.
Figure 9.13 shows a dialog box for hyperlinking a use case graphical icon (Maintain Ads) to a document. The hyperlinking is done from within a UML use case diagram. The linked document can be any of the documents in the repository, including those shown in Figure 9.1.

## Slide 120: UML diagrams to requirements
Notes: Figure 9.14 shows a dialog box for hyperlinking a use case graphical icon (Maintain Ads again) to a use case requirement. In general, it is possible to link the icon to a requirement of any type.

## Slide 121: Use case requirements to test requirements
Notes: Traceability between use case requirements and test requirements is critical in assessing whether the application meets the business requirements established for it. The links between these two requirement types allow the user to track defects via test requirements back to use case requirements and system features (Figure 9.3).
Figure 9.15 shows the traceability matrix with traces between the use case requirements and test requirements. Note that both the use case requirements and test requirements are structured hierarchically. The hierarchical levels at which the traces are defined can be predetermined.

## Slide 122: Test requirements to defects
Notes: Test case documents are written in the form of scripts containing the test requirements to be verified when testing. The scripts are used in manual tests, but many of these scripts can be automated (coded) within capture-and-playback testing tools. Test requirements in test case documents can then be used to establish verification points in these automated tests.
A verification point is a requirement in the script that is used (in regression testing) to confirm the state of a test object across different versions (builds) of the application under test (AUT). There are various types of verification point (Rational, 2000). A verification point can be set to check that a text has not changed, that numeric values are accurate, that two files are the same, that a file exists, that menu items have not changed, that computation results are as expected, etc.
Automated testing requires working with two data files – a baseline data file and an actual data file. During capture, the verification point records object information in the baseline data file. The information is the baseline against which to compare in subsequent tests (playbacks). The results of these comparisons are stored in the actual data file. Each failed verification point needs to be investigated further and, if necessary, entered into the change management tool as a defect.
Ultimately all defects – whether discovered in automated or manual tests – must be linked to the test requirements. Figure 9.16 shows a tool that displays all defects in the row browser in the upper part of the window. A currently selected defect can be associated with one or more test requirements. In the example, two test requirements are traced to the highlighted defect.

## Slide 123: Use case requirements to enhancements
Notes: Defects need to be traced directly to the test requirements. Enhancements (to be implemented in a future release of the product) must have their explanation in the use case requirements. In rare situations when a defect has been converted to an enhancement, the traceability links between use case requirements and test requirements would allow the user to trace the defect to the enhancement.
Figure 9.17 demonstrates that a single tool (see Figure 9.16) can be used to manage enhancements and defects, or indeed any other change requests.

## Slide 124: Review Quiz 9.2
How does an activity of managing a change originate?
What technique is used to determine the scope and depth of project traceability?
What tools can automate test scripts?
Notes: It originates with a formal change request.
Cost-benefit analysis.
Capture-and-playback tools.

## Slide 125: Summary
Testing and change management span the development lifecycle
Testing has two dimensions
  It is a reactive (post factum) activity when used as a quality control mechanism
  It can, however, be a very proactive quality assurance activity when used within the framework of the test driven development
Testing and change management assume that the traceability links between system artifacts exist and have been properly maintained during the development
Testing divides into the testing of system services and the testing of system constraints
Test requirements are identified in the test case documents and linked to the use case requirements in the use case documents
A change request is normally either a defect or an enhancement

## Slide 126: Further Reading
www.processimpact.com/pr_goodies.shtml
PSE Library
  Peer Reviews in Software : A Practical Guide
    Karl E. Wiegers
  Software Inspection
    Tom Gilb & Dorothy Graham
  Software Inspection: An Industry Best Practice
    David A. Wheeler et al.
  Software Inspection Process
    Robert G. Ebenau & Susan H. Strauss